**Sprint Retrospective**

Main Problems Encountered

**Problem 1**

*Description:* In this week we tried to figure out what our exact requirements were, but we did not completely understand them. Therefore, each of us thought of a path this project should follow. In the end, we split some of the main tasks from our requirements list between all of us, even though the requirements were not yet completely understood.

*Reaction:* We had to redo and refactor a lot of the work done in this week during the following weeks in order for our project structure and functionality to comply with the actual requirements.

Adjustments for the next Sprint Plan

#1: We should seek help with understanding the requirements better from our TA.

#2: We should not start working on something before we are certain we will be doing it the correct way.