**Sprint Retrospective**

Main Problems Encountered

**Problem 1**

*Description:* Miscommunication between teammates which resulted in more people implementing the same methods.

*Reaction:* After dividing some of the tasks, there were 3 groups of 2 people working on different requirements. Due to the lack of clarification when communicating or some other external factors, some people in the same group worked on implementing the same features.

**Problem 2**

*Description:* None of the features have been implemented yet. Each of us was working on implementing the food and authentication microservice endpoints.

*Reaction:* The endpoints were correctly implemented, however, the architecture needed restructuring.

Adjustments for the next Sprint Plan

#1: We should try to communicate better with the people we are working on the same feature with.

#2: There should be more meetings where each of us comes with a proposal for the structure of the next assignment we decide to do.