**Sprint Retrospective**

Main Problems Encountered

**Problem 1**

*Description:* Lacking Communication in the whole team.

*Reaction:* Because of the miscommunication in our team, the architecture needed to be changed. After refactoring the whole architecture to match the full requirements, some of us needed to redo our work starting on the past architecture on the new one.

**Problem 2**

*Description:* The initial security had been implemented to work for a single spring application as that is how our initial application was designed. So, when we tried to refactor the project structure into different microservices the security became an issue because it was misconfigured.

*Reaction:* Ivan Todorov and Ivan Stranski started with a brand new project redoing the structure so that it fulfils the requirements and imported the working parts of the old project in the appropriate places. During this process they reconfigured the security to work with the new project structure. The result was pushed on a new branch to continue the work cleanly.

Adjustments for the next Sprint Plan

#1: We should try to communicate every time we start doing something new so that people do not work on the same thing more times.

#2: There should be updates every time someone wants to change something and an explanation of what should be changed.