**Sprint Retrospective**

Main Problems Encountered

**Problem 1**

*Description:* Low test coverage.

*Reaction:* Even though our microservices were almost implemented completely, we were still lacking test coverage to check that everything was functional and working as requested. Therefore, the testing was split between more people so that each one of them could finish with it faster to raise our overall test coverage.

**Problem 2**

*Description:* Severely lacking documentation.

*Reaction:* We focussed on documenting our project and the work we do so that we can fulfil the documentation requirements.

Adjustments for the next Sprint Plan

#1: We should try to write tests for each new implemented feature before calling it done, instead of first implementing something and then test it weeks later.

#2: We should try to document our development process a lot better.